­

****

**PROJECT OVERVIEW**

***ON***

**SAGE X3 SALES ORDER / ASSET INTEGRATION**

***SUBMITTED TO:***

**Client Name**

Head Office Address : 41 Apata Street, Shomolu, Lagos, Nigeria

Phone: 08028951734, 08155140578, 07039787233

Email: [**info@kcysoft.com**](mailto:info@kcysoft.com) Website: [**www.kcysoft.com**](http://www.kcysoft.com)

**­**

**INTRODUCTION**

At Kcysoft Communication, we are aware that creating client-oriented solution takes a mixture of technical excellence and clear communication and we will ensure you receive both. We know that every client is unique and we strive to deliver an individual, innovative and affordable proposal every time and to follow it through with an outstanding delivery which is both on time and within budget.

We have over 10 years of development experience in this area and our previous clients include Protea Hotel, TAMS Nigeria, BaliPayroll, 365TravelPlan, Fish Market, Radisson BLU Hotel, SB Telecoms etc.

1. **PROJECT SCOPE**

**Asset Integration on Sage X3 Sales Order** is a web platform that simplified allocation of asset and its corresponding spaces to sales order. This however, allows user to generate comprehensive reports such as free assets, occupied assets, total spaces used in an asset etc.

**Project Flows:**

* Firstly is to pre-defined assets with corresponding spaces.
* Next is to create a sales order while selecting asset that was created.
* Thirdly is to add amount/charges and number of months the asset will be available.
* Finally is to create the asset. However, asset’s space get deducted when part of it space has been allocated.

1. **PROJECT OBJECTIVE**

This solution is aimed at ensuring the following below:

* Create a platform to assign assets to sales order inclusive cost and duration.
* To improve operational efficiency.
* Help to make informed decision about assets
* Reducing operating expenses by controlling labor costs

1. **PROJECT MILESTONES AND DELIVERY TIME**

|  |  |
| --- | --- |
| Milestones | Timeline (Days) |
| Database Analysis | 2 |
| Application Analysis | 4 |
| UI/UX Design | 5 |
| Business Logic Development | 10 |
| Integration | 5 |
| System Testing | 3 |
| **Total** | **29** |

1. **PROJECT COSTING**

|  |  |  |
| --- | --- | --- |
| SN | Item | Estimated Cost (Naira) |
| 1 | Integration Software Development | 1,500,000 |
| 2 | Installation and Configuration. | 200,000 |
|  | **Total** | **1,700,000** |

**5. PROJECT SUPPORT CHANNELS**

a. Telephonic support numbers: +234 (0)8028951734, +234 (0)7039787233, +234 (0)8155140578

b. Support emails: kcylander@gmail.com, info@kcysoft.com

**6. ACCOUNT DETAILS**

Bank: GTBANK

Account Name: KCYSOFT COMMUNICATION

Account Number: 0239561737

**7. PAYMENT TERMS**

80% before project kick-off, 20% at project completion.

**COMMENTS**

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

[By signing this document, **Org.** has shown and expressed full consent to the information contained herein and given a go ahead on the implementation of the project to KCYSOFT project team].

**Org, KCYSOFT COMMUNICATION**

Project Manager (Sign. & Date)

Authorized Representative (Sign. & Date)